MS3 Non-Functional Testing — User Stories Backlog

CS4218 Team 13  ·  AY2025/26 Sem 2

Each team member automates one distinct type of non-functional test. Test types are non-repeating across the team. Components assigned to each member align with their prior sprint contributions to minimise ramp-up. Each member carries 4 story points (≈ 8 hours). Points are 1 pt = 2 hrs.

──────────────────────────────────────────────────────────────────────────────────────────

Wei Sheng (lws49) — Security Testing

NFT-WS-1  Automate security tests on authentication endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | High | 2 |

Components:

controllers/authController.js, routes/authRoute.js, middlewares/authMiddleware.js

User Story:

As a security tester, I want to set up an automated security testing tool (e.g. OWASP ZAP or custom k6 scripts) and run OWASP-aligned security scans on the authentication endpoints (POST /api/v1/auth/login, POST /api/v1/auth/register) so that vulnerabilities such as weak JWT validation, missing rate limiting, and credential brute-forcing are detected.

People involved: Wei Sheng (authController, authMiddleware, authRoute)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-WS-2  Automate security tests on profile and order-access endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/authController.js, routes/authRoute.js, middlewares/authMiddleware.js, models/orderModel.js

User Story:

As a security tester, I want to automate security tests on the profile update and order-access endpoints (PUT /api/v1/auth/profile, GET /api/v1/auth/orders) to verify that horizontal privilege escalation (accessing another user's orders) and authorization bypass via tampered or expired JWTs are not possible.

People involved: Wei Sheng (authController, orderModel, authRoute, authMiddleware)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-WS-3  Fix security bugs found during security testing

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/authController.js, routes/authRoute.js, middlewares/authMiddleware.js

User Story:

As a developer, I want to fix any security bugs found during security testing (e.g. missing authorization checks, missing input validation, insecure headers) so that the app meets a baseline security standard.

People involved: Wei Sheng

──────────────────────────────────────────────────────────────────────────────────────────

Priyansh (PyromancerBoom) — Load Testing

NFT-PB-1  Automate load tests on login and registration endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | High | 2 |

Components:

controllers/authController.js, routes/authRoute.js, client/src/pages/Auth/Login.js, client/src/pages/Auth/Register.js

User Story:

As a performance engineer, I want to set up a load testing tool (e.g. Grafana k6) and simulate concurrent user load on the login and registration endpoints (POST /api/v1/auth/login, POST /api/v1/auth/register) to measure throughput, average response time, and error rate under a realistic concurrent-user scenario (e.g. 50 virtual users over 2 minutes).

People involved: Priyansh (Login.js, Register.js, authController, authRoute)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-PB-2  Automate load tests on admin category and product management endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/categoryController.js, controllers/productController.js, routes/categoryRoutes.js, routes/productRoutes.js, client/src/pages/admin/CreateCategory.js, client/src/pages/admin/CreateProduct.js

User Story:

As a performance engineer, I want to automate load tests on the admin category and product management endpoints (POST/PUT/DELETE /api/v1/category/..., POST/PUT/DELETE /api/v1/product/...) to verify they remain performant under load, since these are used by admins during peak hours.

People involved: Priyansh (CreateCategory.js, CreateProduct.js, categoryController, productController)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-PB-3  Fix performance and functional bugs found during load testing

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/categoryController.js, controllers/productController.js, controllers/authController.js

User Story:

As a developer, I want to fix any performance or functional bugs (e.g. missing DB indexes, unguarded inputs causing high DB load) discovered during load testing so that the system meets acceptable response-time thresholds under load.

People involved: Priyansh

──────────────────────────────────────────────────────────────────────────────────────────

Sandra (lemaclou) — Stress Testing

NFT-SL-1  Automate stress tests on category listing endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | High | 2 |

Components:

controllers/categoryController.js, routes/categoryRoutes.js, models/categoryModel.js

User Story:

As a performance engineer, I want to set up a stress testing tool (e.g. Grafana k6) and push the category endpoints (GET /api/v1/category/get-category, GET /api/v1/category/single-category/:slug) beyond their normal load limit to find the breaking point, measuring at what user/RPS level error rates exceed 5% or response times exceed 2 seconds.

People involved: Sandra (categoryController, categoryRoutes, categoryModel)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-SL-2  Automate stress tests on search and product-listing endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/productController.js, routes/productRoutes.js, client/src/pages/Search.js, client/src/components/Form/SearchInput.js

User Story:

As a performance engineer, I want to automate stress tests on the search and product-listing endpoints (GET /api/v1/product/search/:keyword, GET /api/v1/product/product-list/:page) to identify bottlenecks or crashes when request volume is ramped up aggressively above expected peak load.

People involved: Sandra (Search.js, SearchInput.js, productController)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-SL-3  Fix stability bugs found during stress testing

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/categoryController.js, controllers/productController.js, routes/categoryRoutes.js

User Story:

As a developer, I want to fix any bugs or stability issues (e.g. unhandled server errors, missing query limits, crashes under high load) found during stress testing so that the application degrades gracefully rather than crashing.

People involved: Sandra

──────────────────────────────────────────────────────────────────────────────────────────

Aashim Mahindroo — Spike Testing

NFT-AM-1  Automate spike tests on cart and homepage product endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | High | 2 |

Components:

controllers/productController.js, routes/productRoutes.js, client/src/pages/CartPage.js, client/src/pages/HomePage.js

User Story:

As a performance engineer, I want to set up a spike testing tool (e.g. Grafana k6) and simulate a sudden traffic spike on the cart and homepage product endpoints (GET /api/v1/product/get-product, GET /api/v1/product/product-list/:page) to measure how quickly the system recovers and whether requests are dropped or queued during a sudden 10x traffic increase.

People involved: Aashim (CartPage.js, HomePage.js, productController)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-AM-2  Automate spike tests on checkout and payment endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/productController.js, routes/productRoutes.js, client/src/pages/CartPage.js

User Story:

As a performance engineer, I want to automate spike tests on the checkout and payment flow endpoints (POST /api/v1/product/braintree/payment) to verify that sudden bursts of payment requests do not cause data corruption, duplicate charges, or server failures.

People involved: Aashim (CartPage.js, productController, productRoutes)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-AM-3  Fix bugs found during spike testing

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/productController.js, client/src/pages/CartPage.js, routes/productRoutes.js

User Story:

As a developer, I want to fix any bugs found during spike testing (e.g. race conditions on cart state, unhandled payment gateway timeouts, server crashes) so that the checkout flow remains reliable during traffic bursts.

People involved: Aashim

──────────────────────────────────────────────────────────────────────────────────────────

Yik Seng (limys) — Soak Testing

NFT-YS-1  Automate soak tests on product browsing endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | High | 2 |

Components:

controllers/productController.js, routes/productRoutes.js, client/src/pages/ProductDetails.js, models/productModel.js

User Story:

As a performance engineer, I want to set up a soak testing tool (e.g. Grafana k6) and run a sustained-load test on the product browsing endpoints (GET /api/v1/product/get-product, GET /api/v1/product/product-details/:slug) over an extended period (e.g. 30 minutes at moderate concurrency) to detect memory leaks, connection pool exhaustion, or progressive response time degradation.

People involved: Yik Seng (ProductDetails.js, productController, productModel)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-YS-2  Automate soak tests on category-product filtering endpoints

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/productController.js, routes/productRoutes.js, client/src/pages/CategoryProduct.js

User Story:

As a performance engineer, I want to automate soak tests on the category-product filtering endpoint (GET /api/v1/product/product-category/:slug) and the product filter endpoint (POST /api/v1/product/product-filters) to verify that sustained filtering activity does not cause DB query slowdowns or resource exhaustion over time.

People involved: Yik Seng (CategoryProduct.js, productController, productRoutes)

──────────────────────────────────────────────────────────────────────────────────────────

NFT-YS-3  Fix bugs found during soak testing

| Type | Priority | Points |
| --- | --- | --- |
| Story | Medium | 1 |

Components:

controllers/productController.js, models/productModel.js, routes/productRoutes.js

User Story:

As a developer, I want to fix any bugs found during soak testing (e.g. unclosed DB cursors, memory leaks in product queries, connection pool exhaustion) so that the product browsing experience remains stable over long sessions.

People involved: Yik Seng

──────────────────────────────────────────────────────────────────────────────────────────

Summary

| Issue | Summary | Member | Test Type | Priority | Pts |
| --- | --- | --- | --- | --- | --- |
| NFT-WS-1 | Security tests — auth endpoints (login, register) | Wei Sheng | Security | High | 2 |
| NFT-WS-2 | Security tests — profile & order-access endpoints | Wei Sheng | Security | Medium | 1 |
| NFT-WS-3 | Fix security bugs found during testing | Wei Sheng | Security | Medium | 1 |
| NFT-PB-1 | Load tests — login & registration endpoints | Priyansh | Load | High | 2 |
| NFT-PB-2 | Load tests — admin category & product management | Priyansh | Load | Medium | 1 |
| NFT-PB-3 | Fix performance/functional bugs from load testing | Priyansh | Load | Medium | 1 |
| NFT-SL-1 | Stress tests — category listing endpoints | Sandra | Stress | High | 2 |
| NFT-SL-2 | Stress tests — search & product-listing endpoints | Sandra | Stress | Medium | 1 |
| NFT-SL-3 | Fix stability bugs found during stress testing | Sandra | Stress | Medium | 1 |
| NFT-AM-1 | Spike tests — cart & homepage product endpoints | Aashim | Spike | High | 2 |
| NFT-AM-2 | Spike tests — checkout & payment endpoints | Aashim | Spike | Medium | 1 |
| NFT-AM-3 | Fix bugs found during spike testing | Aashim | Spike | Medium | 1 |
| NFT-YS-1 | Soak tests — product browsing endpoints | Yik Seng | Soak | High | 2 |
| NFT-YS-2 | Soak tests — category-product filtering endpoints | Yik Seng | Soak | Medium | 1 |
| NFT-YS-3 | Fix bugs found during soak testing | Yik Seng | Soak | Medium | 1 |
|  | Total |  |  |  | 20 |

CS4218 Team 13  ·  AY2025/26 Sem 2  ·  MS3 Non-Functional Testing